**Week 4**

* Chairwoman: Christian Slothouber
* Secretary: Fabian Mastenbroek
* Absent: Nils de Beukelaar

**16 januari 2016, 13:45-17:45**

**Sprint:**

Christian: Link the GUI to the client (Not completely done)

Fabian: Create the server and link it to the client (Not completely done 🡪 more work than expected)

Nikki: Create the AI (in other words the code for the randomly generated bots) and create a loading screen.

Laetitia: Create the last few screens, link those screens, and put together all the pieces of the report.

We all contributed to the report.

**Demo:**

We could not really show anything during the demo except for the linking of the screens, because the server was not done yet and thus the linking of the GUI to the client was not done, because not all parts of the client were finished. We were clearly too optimistic this sprint and maybe should have done more the previous sprint.

**Report and test coverage/checkstyle:**

The report was send to our TA, Ege, and the test coverage/checkstyle shown.

**Next sprint:**

Fabian: Finish the server and do all the remaining issues on the scrumboard.

Christian: Rewrite the screens so they are easier to work with, finish the linking.

Nikki: write tests for the AI and create the final presentation.

Laetitia: Create the final presentation and finish the report.